Data Agent

Implementation Document

Version 1.0  ·  Phase 1: Claude Projects

Maintained by: Data Team

Status: Living document — update as schemas and business terms evolve

# Contents

1.  Purpose & scope

2.  Architecture overview

3.  Claude Project setup

4.  Knowledge layer — file structure

5.  Schema & table documentation guide

6.  Business glossary guide

7.  Access control strategy

8.  Cost & load guardrails

9.  Redshift migration plan

10. Ongoing maintenance

11. Appendix — file templates

# 1. Purpose & scope

This document is the single source of truth for building and operating the org-wide Data Agent. The agent gives every team member — regardless of SQL knowledge — a way to query company data and get insights in plain English.

In scope — Phase 1 Claude Projects as the agent interface (claude.ai) Databricks (Gold-first, Silver fallback) as the query engine Markdown-based knowledge layer maintained by the data team Shared service account, open data (everyone sees everything) Redshift parallel access during migration, then retired

Out of scope — Phase 2 (future) Standalone web app with login Per-user Databricks tokens and Unity Catalog RBAC Row-level or schema-level access restrictions Query result caching infrastructure

# 2. Architecture overview

## Data flow

User asks a question in Claude → Agent looks up schema/glossary docs → Agent writes SQL targeting Gold layer → SQL executes via Databricks MCP connector → Results returned and explained in plain English.

| Layer | Technology | Role |
| --- | --- | --- |
| Interface | Claude Projects (claude.ai) | User-facing chat agent |
| Knowledge | Markdown files in project | Schemas, tables, glossary, query patterns |
| Execution | Databricks MCP connector | Runs SQL, returns results |
| Primary data | Databricks Gold layer | Materialized views, aggregated |
| Fallback data | Databricks Silver layer | Latest row values, granular |
| Blocked | Databricks Bronze layer | Raw data — agent never queries |
| Migration | Amazon Redshift | Parallel access until schemas migrated |

## Query routing logic

The agent follows this decision order for every user question:

- Check if the required metric exists in a Gold materialized view → prefer this always.

- If Gold doesn't have sufficient granularity, fall back to Silver with automatic LIMIT and column pruning.

- If the schema is not yet migrated to Databricks, query Redshift instead.

- Bronze is never queried. If a question requires Bronze-only data, the agent explains this and asks the data team to materialise a Silver/Gold view.

# 3. Claude Project setup

## Project creation

- Create a new Claude Project named: Data Agent — [Org Name]

- Set visibility: shared with all team members (via claude.ai team plan)

- Attach all knowledge layer files as project documents (see Section 4)

- Paste agent_instructions.md content as the project's system prompt

## MCP connector — Databricks

The agent executes SQL via a Model Context Protocol (MCP) server that wraps the Databricks SQL API. This needs to be set up once by a technical team member.

Setup steps 1. Deploy a lightweight MCP server (Node.js or Python) that accepts SQL strings and executes them against a Databricks SQL warehouse endpoint. 2. The server uses a single shared service account token (read-only, Gold + Silver only, Bronze denied at Unity Catalog level). 3. The server enforces: max query timeout 30s, auto-appends LIMIT 10000 on Silver queries, logs every query with timestamp + user hint. 4. Register the MCP server URL in the Claude Project settings. 5. Test with a simple Gold query before sharing with the team.

## MCP connector — Redshift (temporary)

A second MCP connector for Redshift is configured identically, pointing to Redshift schemas not yet migrated. Each schema file has a migration_status field. The agent uses this to route to Redshift or Databricks automatically. Remove this connector once migration is complete.

# 4. Knowledge layer — file structure

All knowledge lives as markdown files attached to the Claude Project. The data team edits these files to teach the agent about schemas, tables, and business terms. No code deployments needed.

project/ ├── agent_instructions.md ← System prompt for the agent ├── glossary.md ← Business term definitions (revenue, churn, etc.) ├── query_patterns.md ← Common questions + correct Gold tables to use ├── schemas/ │ ├── _index.md ← List of all schemas + migration status │ ├── revenue.md ← Revenue schema overview │ ├── product.md ← Product schema overview │ └── [one file per schema] └── tables/ ├── gold_mrr_monthly.md ← Full table doc (columns, joins, caveats) ├── silver_subscriptions.md └── [one file per table]

## File update workflow

When a new table is added to Databricks, or a business term changes, the data team:

- Creates or updates the relevant markdown file

- Re-attaches the updated file to the Claude Project (replacing the old version)

- Posts a note in the team Slack channel so users know the agent has been updated

Important The agent's knowledge is only as current as the files attached to the project. If a table is renamed or deprecated in Databricks, update the markdown file immediately. Add a 'deprecated: true' flag and note the replacement table — don't delete the file.

# 5. Schema & table documentation guide

## Schema file format (schemas/[name].md)

# Schema: revenue ## Overview Owns all subscription and billing data. Source of truth for MRR, ARR, churn, and expansion revenue metrics. ## Migration status status: migrated # Options: migrated ¦ in-progress ¦ redshift-only databricks_catalog: prod databricks_schema: gold_revenue redshift_schema: analytics.revenue # Remove once migrated ## Tables in this schema ¦ Table ¦ Layer ¦ Description ¦ ¦-------¦-------¦-------------¦ ¦ gold_mrr_monthly ¦ Gold ¦ Monthly MRR by account, pre-aggregated ¦ ¦ gold_churn_weekly ¦ Gold ¦ Weekly churn events with reason codes ¦ ¦ silver_subscriptions ¦ Silver ¦ Current subscription state per account ¦ ## Common join keys account_id — links to silver_accounts in the product schema plan_id — links to silver_plans

## Table file format (tables/[name].md)

# Table: gold_mrr_monthly ## Metadata layer: Gold full_path: prod.gold_revenue.gold_mrr_monthly refresh_cadence: Daily at 02:00 UTC row_count_approx: 50,000 ## Description Pre-aggregated monthly MRR per account. Use this as the primary source for any MRR or revenue question. Do not use silver_subscriptions for MRR unless you need intra-month granularity. ## Columns ¦ Column ¦ Type ¦ Description ¦ Example ¦ Nullable ¦ ¦--------¦------¦-------------¦---------¦----------¦ ¦ month_start ¦ DATE ¦ First day of the month ¦ 2024-01-01 ¦ No ¦ ¦ account_id ¦ STRING ¦ Unique account identifier ¦ acc_12345 ¦ No ¦ ¦ mrr_usd ¦ DECIMAL ¦ Monthly recurring revenue in USD ¦ 1200.00 ¦ No ¦ ¦ plan_name ¦ STRING ¦ Subscription plan at month start ¦ Pro ¦ No ¦ ¦ is_churned ¦ BOOLEAN ¦ True if account churned this month ¦ false ¦ No ¦ ## Common queries - Total MRR for a given month → SUM(mrr_usd) WHERE month_start = '...' - MRR by plan → GROUP BY plan_name - Churn rate → COUNT(*) WHERE is_churned = true / COUNT(*) total ## Caveats - Excludes one-time charges (use gold_invoices for those) - Trial accounts have mrr_usd = 0 and are included in row count - Data before 2022-01-01 is incomplete due to migration gap

# 6. Business glossary guide

The glossary is the single source of truth for how business metrics are defined and calculated. Every team must use these definitions. If a team disagrees with a definition, the resolution process is: raise it with the data team, agree on a change, update the glossary. The agent enforces whichever definition is in this file.

## Glossary file format (glossary.md)

# Business glossary ## MRR (Monthly Recurring Revenue) **Definition:** The normalised monthly value of all active subscriptions. **Excludes:** One-time charges, setup fees, trial accounts (mrr_usd = 0). **SQL:** SELECT SUM(mrr_usd) FROM prod.gold_revenue.gold_mrr_monthly WHERE month_start = [target_month] AND is_churned = false **Owner:** Finance team **Last updated:** 2024-01-15 ## Churn rate (monthly) **Definition:** % of accounts that cancelled in a given month. **Formula:** churned_accounts / total_accounts_start_of_month * 100 **SQL:** SELECT COUNT(CASE WHEN is_churned THEN 1 END) * 100.0 / COUNT(*) FROM prod.gold_revenue.gold_mrr_monthly WHERE month_start = [target_month] **Owner:** Revenue team **Last updated:** 2024-01-15 ## Active user **Definition:** [TO BE DEFINED — add your definition here] **Owner:** Product team

Rule: every metric used in reporting must have a glossary entry Before adding a new metric to any dashboard, add it here first. The data team reviews and approves all new entries. Disputed definitions are flagged with a 'status: under-review' field.

# 7. Access control strategy

## Phase 1 — shared service account (current)

All queries are executed under a single shared Databricks service account. Every team member has full read access to all Gold and Silver data. Bronze is blocked at the Unity Catalog grant level — no user or service account has SELECT on any Bronze schema.

| Control | Implementation |
| --- | --- |
| Bronze blocked | Unity Catalog: REVOKE SELECT on catalog.bronze from serviceaccount |
| Read-only | Service account has SELECT only, no INSERT/UPDATE/DELETE/DROP |
| Audit logging | Every query logged with timestamp, user hint, table(s) accessed |
| Token security | Service account token stored as MCP server env variable, never in docs |
| Token rotation | Rotate every 90 days, or immediately if compromised |

## Phase 2 — per-user tokens (future)

When the standalone web app is built, access control migrates to Unity Catalog RBAC. Users log in with work email. The app exchanges their identity for a scoped token. Databricks enforces grants per Unity Catalog group.

| Group | Access |
| --- | --- |
| data-team | All Gold + Silver schemas, read-only |
| finance | Gold + Silver revenue schema only |
| product | Gold + Silver product schema only |
| everyone | Gold layer across all schemas (aggregated only) |
| no-one | Bronze layer — blocked for all |

Phase 2 pre-requisites (do before building the app) Set up Unity Catalog groups mirroring org structure Map each team member's email to a group Set GRANT/REVOKE at catalog + schema level per group Create a service principal per environment (dev, prod) Test with a low-privilege test user before rolling out

# 8. Cost & load guardrails

You have a single serverless Databricks warehouse. These guardrails protect it from being overwhelmed and keep DBU costs predictable.

## MCP server enforced rules

| Guardrail | Rule |
| --- | --- |
| Gold-first routing | Agent instruction: always try Gold before Silver |
| Auto LIMIT | Silver queries auto-append LIMIT 10000 if not already present |
| Column pruning | Agent selects only required columns — never SELECT * |
| Query timeout | 30-second hard timeout — agent returns 'query too expensive' message |
| Max concurrency | Databricks warehouse set to max 3 concurrent queries |
| Result caching | Identical queries within 1 hour return cached results |
| Bronze block | MCP server rejects any query referencing a bronze schema prefix |

## Cost visibility

- Data team receives a weekly digest: total queries, top users, most expensive queries, estimated DBU cost

- Any single query exceeding 5 DBU triggers an alert to the data team Slack channel

- Monthly DBU budget tracked — if >80% consumed by the 20th, data team reviews usage

If the warehouse gets overwhelmed Step 1: Check the query log for runaway queries (Silver full scans are the usual culprit). Step 2: Add the offending table/query pattern to the MCP server's block list temporarily. Step 3: Create a Gold materialised view for the common pattern, then re-enable. Step 4: Update the table's markdown file to note the Silver query risk.

# 9. Redshift migration plan

Target: fully decommission Redshift within weeks. The agent supports both data sources simultaneously during the transition.

## Migration states (per schema)

| Status | Meaning |
| --- | --- |
| redshift-only | Agent queries Redshift. Databricks migration not yet started. |
| in-progress | Data team actively migrating. Agent still queries Redshift. |
| migrated | Databricks is source of truth. Agent queries Databricks. Redshift access removed for this schema. |
| deprecated | Schema fully removed. No queries possible. |

## Validation checklist (before marking 'migrated')

- Row counts match between Redshift and Databricks Silver for the last 90 days.

- Key metric values (MRR, counts, etc.) match within 0.1% tolerance.

- Gold materialized views built and validated for the top 5 queries from this schema.

- Data team has run 5+ agent queries against Databricks and confirmed results match Redshift.

- Update schema markdown file: status → migrated, remove redshift_schema field.

- REVOKE access to this schema from the Redshift MCP connector config.

Final decommission Once all schemas are marked 'migrated': remove the Redshift MCP connector from the Claude Project, revoke the Redshift service account credentials, and update this doc to reflect Phase 1 is Databricks-only.

# 10. Ongoing maintenance

| Trigger | Action required |
| --- | --- |
| New table added to Databricks | Create tables/[name].md, attach to project |
| Table renamed or columns changed | Update tables/[name].md, mark old name deprecated |
| New business metric agreed | Add to glossary.md, attach updated file to project |
| Schema migrated from Redshift | Follow validation checklist, update schemas/[name].md |
| New team member joins | Add to claude.ai project, no other setup needed (Phase 1) |
| Query returns wrong results | Check glossary + table doc, update if incorrect, re-test |
| Databricks warehouse overwhelmed | Follow cost guardrails incident steps (Section 8) |
| Service account token rotation (90 days) | Generate new token, update MCP server env var, test |
| Phase 2 decision made | Revisit this doc — access control and execution sections change |

# 11. Appendix — file templates

## agent_instructions.md (system prompt)

Paste this as the Claude Project system prompt. Customise the bracketed sections.

You are the [Org Name] Data Agent. Your job is to help team members query company data and get insights — without needing to know SQL or table names. ## How you work 1. Understand the user's question in plain English. 2. Look up the relevant schema and table documentation attached to this project. 3. Check the glossary for the correct definition of any business metric. 4. Write a SQL query targeting Gold tables first. Fall back to Silver only if Gold doesn't have sufficient granularity. 5. Execute the query via the Databricks MCP connector. 6. Return the results in plain English. Always show the SQL you ran. 7. If a question requires Bronze data, say so and ask the data team to create a Gold/Silver view instead. ## Rules - Never query Bronze tables (catalog prefix: bronze_*) - Never use SELECT * — always select only the columns you need - Silver queries must always include a LIMIT - If a question is ambiguous, ask one clarifying question before querying - Always cite which table you used and when it was last refreshed - If a metric is in the glossary, use that exact definition — don't improvise - Explain results at a level appropriate for a non-technical user

## schemas/_index.md

# Schema index ¦ Schema ¦ Domain ¦ Status ¦ Databricks catalog ¦ Redshift schema ¦ ¦--------¦--------¦--------¦--------------------¦-----------------¦ ¦ revenue ¦ Finance / billing ¦ redshift-only ¦ — ¦ analytics.revenue ¦ ¦ product ¦ Product / usage ¦ redshift-only ¦ — ¦ analytics.product ¦ ¦ [add your schemas here] ¦ ¦ ¦ ¦ ¦

Fill in this table with your actual schemas. Update status as migration progresses.